## Slide 1: Connected Home Study Project Kickoff
Last Updated: 04/21/2016
Enterprise Business Architecture, Product , Corporate Development and IT

## Slide 2
 | Introductions
 | Context Strategic imperative Current challenge and Opportunity
 | Project Overview Scope, Capabilities/Features Business Process Technology highlights Roles
 | Getting Started and Next Steps
Timing:
Agenda Topics:
~5 min
~15 min
~15 min
~10 min

## Slide 3: Connected home is a key component of CSAA IG strategy
Address Growing Trends Through Innovative Products
(e.g., Sharing Economy)
With the increase in individuals using their personal vehicles for business use, this product seeks to address the joint use vehicles
Deliver a Usage Based Offering For Members (Insurance Telematics)
Version 1.0 in pilot markets and version 2.0 is currently under development
Accelerate & Innovate Products and Services
Create the Perfect Customer Experience
Foster a Culture of Insight & Innovation
Connect to the Digital World
Expand Distribution & Grow Membership
Complete & Optimize Our Member-Centric Platform
Transform
Grow
Run
Six Initiatives
Enter Into the Connected Home Market
We will begin by offering policy discounts to customers with connected home features; later we will investigate integrated offerings
Deliver “E-Products” for Simplicity
Provide low-cost option to members who prefer a purely online product: online purchase, E-docs, self-service, and auto-pay
We will have the ability to…
Partner with connected home companies for verification of security services for home policy discounts | Partner with connected home companies on a range of insurance discount verifications and smart home offerings | Incorporate connected home data into underwriting and marketing operations
Liberty Mutual partnered with Vivint, a leading home automation company, and more recently Nest, a connected home subsidiary of Google, to offer insurance discounts to customers with connected home products through a program named, Smart Home Verified Discount |  | *While no known company has reached this point, industry commentary suggests this will be the next frontier of connected home
Foundational
Competitive
Leading
‘18
‘16
‘17

## Slide 4
Current Challenge and Opportunity
Decision to further a Product or Service offering and establish a timeline
Design a strawman to build the right process and systems to support the offerings.
Assess the expanded risk information available and its potential
Assess and study the potential segmentation, mitigation, and retention benefits
Undertake research to understand customer expectations from us specific to connected home
Design a minimum viable product and processes to enable us to perform the study
Institute a basic landing page and process to capture the data that we receive
Manage Complexity
Target Outcomes
Define Efforts
    Enhance the AAA brand value of safety and security for our members
Attract and retain our target AAA customers that are adopters of connected home technologies as other leading insurance competitors are entering this market
Understand the data requirements in this study to enable us build data in the to further enhance our products and services; pricing and loss mitigation
Research and study the market and customer expectations to enable us make a recommendation
    Build strategic partnerships in the connected home industry that will accelerate our ability to meet our objectives
… while actively managing scope, dependencies and tradeoffs
The IoT, specifically the Connected home products in the market are changing customer expectations on how we as an insurer engage with them through product and service offering innovations.
The Connected home study is meant to serve our research needs on data, customer expectations and operating model specific to the device being offered in VA and CA
Objectives for the study

## Slide 5: We are proposing a three phase approach to operationalizing connected home capability
The Study
Pilot
Launch
When is it? Q2 2016
What is it? 500 free smoke alarms to members who purchase a new home policy
Why do it? Inform the design of the pilot
When is it? 2017
What is it? The full operationalized program in selected state(s), run for a year
Why do it? The scale test prior to going full launch, inform the full launch
When is it? Mid-2018
What is it? The full operationalized program in all states
Why do it? We will be a connected home leader

## Slide 6: Study the chosen markets and associated data in order to create a scalable, connected home capability designed specifically for AAA members
    [A] Initiate and complete a 6-8 month connected home study in California and Virginia.
    [B] Design a scalable, connected home business model strawman to actuate and release a fully operational pilot in 2017
As part of this study, we will
Scope of the study

## Slide 7
    [A] Initiate and complete a 6-8 month connected home study in California and Virginia
Ability to offer free NEST devices to AAA members in exchange for marketing research engagement
Ability to authenticate and confirm the member receiving the NEST device
Ability to send and track NEST device to identified customers
Ability to enroll and allow opt-in and opt-out of data sharing preferences for customer
Ability to receive the device data and reports from NEST [account level, structure level and device level]
Ability to allow authorized, internal CSAA IG members to access the data for research and verification purposes
Provide agent guidelines for discount application in VA, for new business customers receiving the device
High level features
  Connected home study in CA: Conduct marketing research for AAA members who received the NEST devices
  Connected home study for VA: Integrate CSAA IG with the Nest Safety Rewards program and track operational Impacts
Scope

## Slide 8
    [B] Design a scalable, connected home business model strawman to actuate and release a fully operational pilot
Define the high level operating business model defining the product and service offerings
Define the capabilities and features required to get us to the target state
Define the business process to support a minimum viable product design for the next stage
Activities and Deliverables
  Define and design the operating model strawman and associated business process for a fully operational and functional pilot in 2017
Scope

## Slide 9
Customer / Sales Agent
CSAA IG
NEST
Member is identified as wanting to participate in the Nest study
Agent binds new home policy
Agent emails CSAA IG representative with policy info
CSAA IG representative enters information in a specific format - Option TBD
Validate policy information entered and redirect to NEST
Authorized users can view member device data such as monthly files, ad-hoc alerts and alarms from the NEST feed
Send a welcome email with instructions to go to IG hosted website
Member confirms identifying policy details such as name, address, policy number and device activation info on the website
Customer policy information
Welcome email
Member is redirected to the NEST website where he/she agrees to share data with CSAA IG
NEST shares member device data with CSAA IG
Member device data
Nest begins device fulfillment process
NEST device
Business Process Swimlane

## Slide 10: The study in 2016 will inform future design of the connected home capability
Partner Club Agents will giveaway 500 devices to AAA members
  We will give a free Nest Protect smoke alarm device and discount on their home insurance policy to 500 members who buy a new policy
  We will track this member cohort for learnings to inform the future pilot design
The Product Management and Actuarial teams will analyze who signs up
  We will integrate with Nest to receive notification of member registration in “Safety Rewards Program” & send/receive data about our insureds
  We will track the demographic and insurance risk characteristics of members who receive the device and sign up
The Voice of the Customer team will Survey our members’ experience
  We will ask the members about Nest brand awareness and what other connected home devices they would be interested in sharing data with us
  We will ask about the likelihood to renew or recommend CSAA since we have a connected home relationship, and if they view CSAA more favorably because of it
The Business Architecture and IT teams will track the data and operational impacts
  We will evaluate whether we can successfully receive and store the Nest information and track underwriting or service impacts that the connected home feature may introduce
  We will compare the cohort to the book at large and look for quantifiable differences in risk and/or lifetime value profile
Give away 500 Nest devices to members, see who signs up, survey their experience and track operational impacts

## Slide 11: Technology Solution highlights for the study
  Build a landing page based on minimum user experience to support policyholders who opted in for a NEST device (and rec’d the e-mail)
  Ascertain URL to be sent via email for the customer to click on
  The CSAA hosted landing page needs to connect to Find Policy API (potential re-use from direct access work)
  Redirect to the NEST website for customer to provide consent to receive data
  Connect to the relevant NEST API – get permission from NEST API (security/transmission effort)
  Provide the authorization token from Nest via API developed by EADS to correlate the token with the customer’s HO policy
  Receive data from the NEST device using the appropriate Batch / Real-time APIs available for access to the data from the device.
  Data is made available for the Data Scientists to perform research.

## Slide 12: Business Owner: Zak, Marcus ; IT Owner: Sunder
Role | Responsibility for Connected home study
Business Architect | The Business Architect will be responsible for defining the capabilities/features and defining the minimum, viable business design to support the study The business architect will define the strawman business operating model, design and process for the pilot as required
Product Manager | The Product Manager will be a member of the CW Property Product Management team they will develop the product specifications, business process, and communicate with partner clubs on implementation and training for the study When the study is in full flight product manager will monitor results and work with VOC to develop questions needed to inform the future pilot design
Project Manager | The Project Manger will be responsible for the project plan, coordinating meetings and tracking milestones and status
BFC service resource | The BFC Service Associate will monitor the connected home inbox that agents will send the form to for participants who agree to the study and want the free device They will log into the Nest fulfillment API to get the device sent to the member, and send the welcome email to the customer
IT (EADS) | Responsible and accountable for the design, development, QA and delivery to production of the following capabilities: Provide integrations for the Digital Web Landing Page to deliver customer information to transfer to NEST Transfer of device fulfillment requests to NEST Periodic acquisition of data acquisition from the NEST device(s) associated with Customers
IT (Digital) | Responsible and accountable for the design, development, QA and delivery to production of the following capabilities: Build a landing page based on minimum user experience to support policyholders who opted in for a NEST device (and rec’d the e-mail) Ascertain URL Build on a dev server; test environment; production server The hosted web page needs to connect to Find Policy API (potential re-use from direct access work) Connect to NEST API – get permission from NEST API (security/transmission effort)

## Slide 13
IT Technical Architecture and Features

## Slide 14: Technology Solution highlights for the study
  Build a landing page based on minimum user experience to support policyholders who opted in for a NEST device (and rec’d the e-mail)
  Ascertain URL to be sent via email for the customer to click on
  The CSAA hosted landing page needs to connect to Find Policy API (potential re-use from direct access work)
  Redirect to the NEST website for customer to provide consent to receive data
  Connect to the relevant NEST API – get permission from NEST API (security/transmission effort)
  Provide the authorization token from Nest via API developed by EADS to correlate the token with the customer’s HO policy
  Receive data from the NEST device using the appropriate Batch / Real-time APIs available for access to the data from the device.
  Data is made available for the Data Scientists to perform research.

## Slide 15: Nest Study Architecture

## Slide 16: Technology Solution Components
Digital
EADS
Nest
Landing Page
Customer Policy Validation through Find my Policy API
Customer redirected to Nest for authorization
Authorization Module
Web Authorization Workflow (OAuth)
Send Authorization Code, Customer ID and Policy to EADS
API for Authorization Data Retention
Digital sends authorization data through this API for retention in EADS
Access Token API Call
Exchange Access Token for Authorization Code by calling Nest Authorization API
API call
Real-Time/Batch Connection with Nest
Establish real-time/batch connection with Nest Cloud API and Firebase libraries using the access token received
Data Model
Data Model to store Nest Device Data
Authorization API
Device API
Real-time/Batch Connection
API call

## Slide 17: Technology Solution Components - Features
Component | Responsible Team | Features
Landing Page | Digital | Landing Page URL to be sent via email to customers opted in Redirect customers to Nest website for user consent/authorization that CSAA can use Nest device data Connect to Find my policy API so users can find their policy and validate
Authorization Module | Digital | Implement Web-based authorization workflow to receive authorization code per each customer policy when user authorizes our Product
API for Authorization Data Retention | EADS | Provide an API so User Authorization module can send authorization code, customer policy, customer ID to EADS Retain the customer, policy and authorization code in Elastic using existing Elastic Telematics structure
Access Token API Call | EADS | Exchange authorization code for access token by calling Nest API Store the access token along with authorization code, the access token will be refreshed whenever it expires in component Use the access token to set up a real time API connection (make API calls) using Nest's Firebase libraries
Real-Time/Batch Connection with Nest | EADS | Set-up a real-time/batch connection with Nest devices through Nest Cloud API and Firebase libraries using the access token received Refresh the access token through access token API call (component 4) when it expires
Data Model and Delivery | EADS | Build data model to store the Nest device data leveraging telematics data model Data model is capable of handling various structures of Nest Devices Expose data to data scientists

## Slide 18: Technology Solution Components – Detailed Steps
Component | Steps
Prerequisites | Set-up Nest accounts – Developer and Test Users Link Register a Product in Developer account Determine information below and register product in developer account; Once registration is complete, OAuth settings (product id and product secret), Authorization URL and Authorization Token URL Information to register product - Product Name, Description, OAuth redirect URI, Product Support URL, Permissions Link
Landing Page | User validates his account information using 'Find my policy' API Once validated, user is taken to 'Connect with Nest' page where user can initiate authorization process by clicking a button or UI element (see more in Authorization) Once user clicks the authorization UI element, user is redirected to 'Works with Nest' permissions page that asks user to authorize our product. (see more in Authorization) Once user clicks 'Accept' on 'Works with Nest' page and authorizes our product, he is redirected to Landing Page (see more in Authorization) Link
Authorization Module | Get credentials for Authorization Once user clicks the authorization UI element, user is redirected to 'Works with Nest' permissions page that asks user to authorize our product. Our product requests authorization code using Authorization URL from Products registration page Once user clicks 'Accept' on 'Works with Nest' page and authorizes our product, the web-based authorization code will be in the redirected URI as a code query parameter (the redirect URI should be entered in Product Registration page Link

## Slide 19: Technology Solution Components – Detailed Steps (WIP)
Component | Steps
API for Authorization Data Retention | Provide an API so User Authorization module can send authorization code, customer policy, customer ID to EADS Retain the customer, policy and authorization code in Elastic using existing Elastic Telematics structure
Access Token API Call | Exchange authorization code for access token by calling Nest API Store the access token along with authorization code, the access token will be refreshed whenever it expires in component Use the access token to set up a real time API connection (make API calls) using Nest's Firebase libraries
Real-Time/Batch Connection with Nest | Set-up a real-time/batch connection with Nest devices through Nest Cloud API and Firebase libraries using the access token received Refresh the access token through access token API call (component 4) when it expires
Data Model and Delivery | Build data model to store the Nest device data leveraging telematics data model Data model is capable of handling various structures of Nest Devices Expose data to data scientists